🟣  THINKPALM TECHNOLOGIES

MeetSmart AI · Internal Meeting Management Platform

MINUTES OF MEETING

Q3 Product Roadmap Review

| Date & Time | Saturday, 20 June 2026 ¦ 10:00 AM IST |
| --- | --- |
| Organizer | Priya Nair |
| Location | Conference Room / Google Meet |
| Document ID | MOM-20260620-Q3_PRODUCT_ROADMAP_R |

1. PARTICIPANTS

| Name | Role | Email |
| --- | --- | --- |
| Priya Nair | Product Manager | priya.nair@thinkpalm.com |
| Arjun Sharma | Senior Software Engineer | arjun.sharma@thinkpalm.com |
| Sanjay Pillai | Engineering Manager | sanjay.pillai@thinkpalm.com |
| Divya Krishnan | UX Designer | divya.krishnan@thinkpalm.com |

2. AGENDA

1. Review Q2 deliverables

2. Prioritise Q3 features

3. Resource planning and allocation

4. Timeline and milestone agreement

3. MEETING SUMMARY

The team reviewed Q2 performance metrics showing 85% milestone completion. Q3 priorities were discussed and aligned around three key themes: AI feature rollout, platform scalability improvements, and UX redesign. Resource allocation was finalised with Arjun leading the backend work and Divya leading the design sprint.

4. KEY DECISIONS

AI feature development will begin in Week 1 of Q3 with Arjun's team.

Design sprint for UX redesign scheduled for June 28 – July 5.

Rahul will set up the staging environment by June 25.

Weekly sync meetings every Tuesday at 10 AM IST confirmed.

5. KEY TOPICS DISCUSSED

Q3 Roadmap, AI Features, UX Redesign, Resource Planning, Staging Environment

6. ACTION ITEMS

| # | Action Item | Owner | Deadline | Priority |
| --- | --- | --- | --- | --- |
| 1 | Set up Q3 project board in Jira | Arjun Sharma | 2026-06-22 | HIGH |
| 2 | Complete UX wireframes for new dashboard | Divya Krishnan | 2026-07-05 | HIGH |
| 3 | Configure staging server environment | Rahul Menon | 2026-06-25 | MEDIUM |
| 4 | Draft Q3 OKRs document | Priya Nair | 2026-06-24 | HIGH |
| 5 | Share Q2 retrospective notes with team | Sanjay Pillai | 2026-06-21 | LOW |

Document generated by MeetSmart AI · ThinkPalm Technologies · 02 July 2026, 08:35 UTC